**SPRINT PLANNER**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Feature ID** | **Sprint** | **Start Date** | **End Date** | **Estimated**  **Work** | **Sprint Goal** | **Acceptance Criteria** |
| 1 | 1 | 6/02/2019 | 15/02/2019 | 40hrs | Create a login page and Registration page for users | Given , I am a new user, I want to register to this site and login with username and password |
| 2 | 2 | 18/02/2019 | 1/03/2019 | 50hrs | Approve the registered users | As an admin, I want to approve the registered users. So that I can verify the users |
| 3 | 3 | 5/03/2019 | 20/03/2019 | 90hrs | Search Tweets | Given, I am a user , I want to search the tweets in twitter for analysis |
| 4 | 4 | 21/03/2019 | 5/04/2019 | 90hrs | View result | Given, I am a user , I want to view the result, so that I can find out the +ve,-ve and neutral tweets. |
| 5 | 5 | 8/04/2019 | 17/04/2019 | 45hrs | View | Given, As an admin , I want to view the registerd users and authorized users and also view the search made by users |
| 6 | 6 | 22/04/2019 | 30/04/2019 | 45hrs | Enquiry | Given,As a public user ,I want to contact with system admin,so that I can enquire information related to the site. Admin provide answers for the queries |